A Test Plan Document for Amazon Website :

1. **Test Plan Id: Amazon\_SB\_TP\_001**
2. **Introduction:**

* The purpose of this test plan is to ensure the reliable and secure functioning of the Amazon website.
* With millions of users relying on Amazon for their online shopping needs, it is imperative to guarantee a seamless and secure experience during the crucial stages of user registration and login. This testing effort aims to identify and rectify any potential issues, ensuring that users can effortlessly create accounts, log in securely, and enjoy a positive overall experience on the platform. The report includes details on the testing objectives, scope, testing approach, test environment, test activities, test results, and recommendations for improvement.
* Verify the functionality of the website, including product browsing, product search, shopping cart, checkout process, payment processing, and order confirmation.

1. **Test Items:**

* User login
* New Registration
* Login with code
* Product browsing and searching
* Validate Amazon Pay Transactions

1. **References:**

* Requirements
* Project Plan
* Test Strategy
* Use cases (if available)
* High level Design Documents
* Low Level Design Documents
* Process Guide line document
* Prototypes

1. **Features to be tested:**
   1. User Login
2. Verify that users can login with valid credentials (email and password).
3. Verify that users cannot login with invalid or incorrect credentials.
4. Verify that users can reset their password in case they forget it.
5. Verify that appropriate error messages are displayed for incorrect login attempts.
   1. User Registration:
      * 1. Verify that users can register with valid details such as name, email, and password.
        2. Verify that users cannot register with invalid or duplicate email addresses.
        3. Verify that mandatory fields are properly validated and error messages are displayed for missing or invalid information.
        4. Verify that users receive confirmation emails after successful registration.

. c) Login with code :

1. Verify that users can login with valid credentials Phone number or email.
2. Then login with OTP with we get for registered number
3. Verify the OTP and successful gets sign in to the Page

d)Product browsing and searching:

1. Verify that users can search for products based on various criteria such as keywords, categories, brands, etc.
2. Verify that search results display accurate and relevant products.
3. Verify that users can filter and sort search results based on different parameters.

e) Amazon Pay Transactions:

1. Verify that users can register with valid details such as name, email, and password.
2. Move to Amazon Pay
3. And see the Transaction History

4.Verify that users sees the Transaction History

**6. Features not to be tested:** NA

**7. Approach :**

Testing techniques applied on the modules :

1) BVA ( Boundary Value Analysis )

2) EP ( Equivalence Partitioning )

3) Random Testing

4) Regression Testing

**8. Entry Criteria:**

a) Test Design:

* + Team formation, Responsibilities, schedule, requirements, test case template
  + Training on domain, on automation tools

b) Test Execution

Readiness of test tab

Readiness of AUT

Requirements

Test case Documents

Test data

Defect Report Template

Etc…

**9) Exit Criteria:**

All possible test cases executed

Maximum defect fixed, final regression performed successfully

Confidence on test process

Time limitations

Budget limitations

**10) Suspension criteria: Nil**

**11) Roles and Responsibilities:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **S.NO** | **NAME** | **ROLE** | **RESPONSIBILITIES** | **REMARKS** |
| 1 | Tharani Chowdary | Test Lead | Test planning, guidance, Monitoring and test control |  |
| 2 | Tharani Chowdary | Sr. Tester | Test data collection, Generating test scenarios |  |
| 3 | Tharani  Chowdary | Tester | Test case documentation, test execution, defect reporting and tracking for admin module |  |
| 4 | Tharani Chowdary | Tester | Test case documentation, test execution, defect reporting and tracking for Personal banking module |  |
| 5 | Tharani  Chowdary | Tester | Test case documentation, test execution, defect reporting and tracking for Corporate banking module |  |

**12) Schedule:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **SNO** | **TASK** | **DAYS** | **DURATION** | **REMARKS** |
| 1 | Understanding and Analyzing requirements | 2 | 8th Jan to 9th Jan |  |
| 2 | Review meeting | 1 | 10th Jan |  |
| 3 | Generating Test scenarios | 2 | 11th Jan to 12ndJan |  |
| 4 | Reviews | 2 | 13th Jan to 14th Jan |  |
| 5 | Test case Documentation | 1 | 15th Jan |  |
| 6 | Reviews | 1 | 16th Jan |  |
| 7 | Test data collection | 1 | 17th Jan |  |
| 8 | Reviews | 1 | 17th Jan |  |
| 9 | Verifying Test Environment Setup | 1 | 18th Jan |  |
| 10 | Create Test Batches | 1 | 19th Jan |  |
| 11 | Sanity Testing | 1 | 19th Jan |  |
| 12 | Comprehensive testing | 1 | 20th Jan |  |
| 13 | Sanity Testing | 1 | 20th Jan |  |
| 14 | Selecting Test Cases | 1 | 20th Jan |  |
| 15 | Regressing Testing | 2 | 21th Jan to 22th Jan |  |
| 16 | Sanity Testing | 1 | 23th Jan |  |
| 17 | Selecting Test Cases | 1 | 24th Jan |  |
| 18 | Regression Testing cycle -2 | 2 | 25th Jan to 26th Jan |  |
| 19 | . |  |  |  |
| . | . |  |  |  |
| . | . |  |  |  |
| 28 | Final Regression | 1 | 26th Jan |  |
| 29 | Evaluating Exit Criteria | 1 | 27th Jan |  |
| 30 | Collecting all artifacts | 1 | 27th Jan |  |
| 31 | Test Summary Report | 1 | 31st Jan |  |

Note: Regression Testing depends on Application and strength of Development team.

**13)Training:**

* Training program on WebUI Automation .
* Testing Amazon Website for its various functionality.
* Test Automation Training Using Katalon Studio Tool

**14) Risks and Mitigations: NA**

**15) Test Environment/ Lab:**

Application Type: Web Application, Internet and public

*Server Side:*

* Windows 2003 server
* UNIX server
* MS Exchange server a) webserver b) EDP c) Data storage
* Bugzilla tool
* Support all frontend frameworks
* MS Office
* HP UFT Tool, etc…
* Chrome Version 120.0.6099.217

*Client side:*

* Windows xp+sp2
* Support all frontend frameworks: ReactJS, AngularJS
* Ms-Office
* Cross-browser compatibility: Chrome, Firefox, Safari, Edge

*AUT Environment:*

* REST
* SOAP
* GraphQl
* SQL server 2005 for database server

**16) Test Deliverables:**

* Test Plan
* Review reports
* Test Scenario docs
* Test Case Docs
* Test data
* Opened, closed defect report
* Test summary report

**17) Approvals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **SNO** | **TASK/S** | **AUTHOR/ RULE** | **DATE & SIGNATURE** |
| 1 | Test plan documentation | Mamtha T. (Test Lead) |  |
| 2 | Review | Katalon Team |  |
| 3 | Approval | Smart Bridge Team |  |

**18) Glossary**

AUT- Application Under Test

PIN- Project initiation note

SRS- Software Requirement Specification